Project Report

Title: Architecture Design Specification

Date: 13th January, 2026

Project Aim:
To design a simple, understandable system architecture for a Unified Communication API that supports SMS, Email, and Voice services.

Phase Objective

Create a clear and easy-to-understand Architecture Design Document that explains how the system will be structured, how components will interact, and what tools and platforms will be used during development.

Desired Software Product

Unified Communication API Platform (SMS, Email & Voice)

Task Delegation

Michael (Project Manager)

Task: Coordinate the Architecture Design phase and ensure all team members understand their responsibilities. Compile all submitted work into a single Architecture Design document and ensure clarity, completeness, and consistency.

Implementation Steps:

- Create a shared Google Drive/Notion workspace for the project

- Break Phase 1 into weekly goals and communicate them to the team

- Organize weekly virtual or physical check-in meetings

- Review submitted architecture drafts from all assignees

- Compile and format the final Architecture Design Report

(Successful execution of the task should satisfy the Architecture Elements; Project Coordination, Documentation, Team Communication.)

Tools & Platforms:

- Google Docs / Notion

- WhatsApp / Google Meet

- Microsoft Word

Start Date: Phase 1 – Week 1                                                                          Due Date: End of Phase 1

Gideon (Software Engineer)

Task: Design the basic backend structure of the platform and explain how requests from users will be handled by the system.

Implementation Steps:

- Study basic REST API concepts (GET, POST, PUT, DELETE)

- Draw a simple flow showing how a request moves from user → API → service

- Define basic backend components (API server, services, database connection)

- Document how SMS, Email, and Voice requests will be handled separately

- Present findings in simple diagrams and written explanations

(Successful execution of the task should satisfy the Architecture Elements; Backend Structure, API Flow, Request Handling.)

Tools & Platforms:

- Draw.io / Lucidchart

- Postman (for understanding API requests)

- Google Docs

Start Date: Phase 1 – Week 1                                                                     Due Date: Phase 1 – Week 2

Abigail (Software Engineer)

Task: Design the data and integration structure, focusing on how information will be stored and how third-party communication services will be connected.

Implementation Steps:

- Research simple database concepts (tables, records, relationships)

- Decide what data needs to be stored (users, messages, logs)

- Draw a simple database structure diagram

- Research beginner-friendly third-party services (e.g. Twilio, SendGrid)

- Explain how the system will send messages through these services

(Successful execution of the task should satisfy the Architecture Elements; Data Storage, Data Flow, External Integrations.)

Tools & Platforms:

- Google Sheets (for sample database tables)

- Draw.io

- Twilio / SendGrid documentation

- Google Docs

Start Date: Phase 1 – Week 1                                                                     Due Date: Phase 1 – Week 2

Anita (Software Engineer)

Task: Design the deployment and security setup at a high level, focusing on where the system will run and how basic security will be ensured.

Implementation Steps:

- Research basic cloud computing concepts

- Choose a simple hosting option (e.g. Render, Railway, Firebase, or AWS Free Tier)

- Explain how the backend will be deployed online

- Identify basic security measures (API keys, passwords, HTTPS)

- Document simple monitoring and error-handling ideas

(Successful execution of the task should satisfy the Architecture Elements; Hosting, Deployment, Basic Security, Reliability.)

Tools & Platforms:

- Render / Railway / Firebase

- GitHub

- Google Docs

Start Date: Phase 1 – Week 1                                                                     Due Date: Phase 1 – Week 2

Taofiqah (Product Designer)

Task: Design the user and developer interaction flow, showing how users and developers will interact with the platform.

Implementation Steps:

- Identify the main users (developers, admins)

- Sketch basic screens (dashboard, API key page, message logs)

- Design simple user flow diagrams

- Ensure designs are easy to understand and beginner-friendly

- Export designs and provide short explanations

(Successful execution of the task should satisfy the Architecture Elements; User Experience, Developer Experience, Interface Flow.)

Tools & Platforms:

- Figma

- FigJam

- Google Docs

Start Date: Phase 1 – Week 1                                                                    Due Date: Phase 1 – Week 2

Regards,
Michael (Project Manager)